**Project: Streamlining IT Procurement: Automatic Standard Laptop Orders with Flow Designer**

**Sprint 1**

Requirement Analysis (Epic 1)

- Gathering Requirements (USN1) 2

- Defining Standard Laptop Models (USN2) 1

Catalog Item Creation (Epic 2)

- Creating Laptop Catalog Item (USN3) 3

- Adding Variables and UI Policies (USN4) 3

- Setting Up Approval Rules (USN5) 3

Total Story Points in Sprint 1 = 2+1+3+3+3 = 12

**Sprint 2**

Flow Designer Automation (Epic 3)

- Creating Trigger and Flow (USN6) 2

- Auto-creating Procurement Task (USN7) 2

- Sending Notifications (USN8) 2

- Checking Stock/Inventory (USN9) 4

Testing (Epic 4)

- Testing the Flow End-to-End (USN10) 5

Deployment and Documentation (Epic 5)

- Deploying and Documenting (USN11) 5

Total Story Points in Sprint 2 = 2+2+2+4+5+5 = 20

**Total Story Points**

- Sprint 1 = 12

- Sprint 2 = 20

Velocity = Total Story Points Completed / Number of Sprints

= (12+20) / 2 = 32/2 = **16 Story Points per Sprint**

Your team's velocity is 16 Story Points per Sprint.