Project Name: Streamlining IT Procurement: Automatic Standard Laptop Orders With Flow Designer

Product Backlog (4 Marks)

| Sprint | Epic | USN | User Story / Task | Pts | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Laptop Request | USN-1 | As an employee, I can request a standard laptop from the service catalog by filling a form | 5 | High |
| Sprint-1 | Laptop Request | USN-2 | As an employee, I can choose from the approved standard laptop models | 3 | High |
| Sprint-1 | Notification | USN-3 | As an employee, I receive a confirmation email after submitting my request | 2 | High |
| Sprint-1 | Approval | USN-4 | As a manager, I can approve or reject a laptop request | 5 | High |
| Sprint-1 | Flow Designer | USN-5 | As an admin, I can create a flow that triggers on request submission | 5 | High |
| Sprint-2 | Auto Ordering | USN-6 | As an admin, approved requests are automatically ordered by the flow | 5 | High |
| Sprint-2 | Auto Ordering | USN-7 | As a system, I check inventory before placing a new order | 5 | Medium |
| Sprint-2 | Asset Mgmt | USN-8 | As an admin, an asset record is created automatically on delivery | 3 | Medium |
| Sprint-2 | Notification | USN-9 | As an employee, I get order status updates by email | 2 | Medium |
| Sprint-2 | Flow Designer | USN-10 | As an admin, a task is created for me if the flow fails | 5 | Medium |
| Sprint-3 | Dashboard | USN-11 | As an admin, I can view requests by status on a dashboard | 5 | Medium |
| Sprint-3 | Dashboard | USN-12 | As a manager, I can view reports on procurement time saved | 3 | Low |
| Sprint-3 | Security | USN-13 | As an admin, I can control role-based access to the catalog and flow | 4 | Medium |
| Sprint-3 | Testing | USN-14 | As a tester, I can test the end-to-end flow and fix bugs | 8 | High |
| Sprint-4 | Testing | USN-15 | As a user, I can complete UAT and give feedback | 8 | High |
| Sprint-4 | Deployment | USN-16 | As an admin, I can move the update set to production | 5 | High |
| Sprint-4 | Documentation | USN-17 | As a team, we prepare the project documentation | 4 | Low |
| Sprint-4 | Final Review | USN-18 | As a team, we fix feedback and present the final demo | 3 | Medium |

Team Members column: put your team names (e.g., Member 1, Member 2). Split the stories among them.

Project Tracker (4 Marks)

| Sprint | Total Points | Duration | Start | End (Planned) | Points Completed | Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |

Velocity: Template la formula thalaikeezha irukku. Correct-a: AV = velocity ÷ sprint duration = 20 ÷ 10 = 2 points/day.

Dates 2022 nu irukku, unga project dates ku maathikonga. Ithai Word doc-a venum na solunga, create panren.